Scope of Work Project 3

For: Federal Highway Administration (FHWA)

Author: Blake Green

Introduction

The Federal Highway Administration (FHWA) has requested that we analyze transportation data to better understand household travel patterns and driver behavior. The FHWA has provided two data sets, the National Household Travel Survey (NHTS) and the Next Generation Simulation (NGSIM), which gives data of travel characteristics and vehicle trajectories. The FHWA would like us to prepare visualizations of key variables from these datasets and develop a simulation based on the Intelligent Driver Model (IDM) to demonstrate vehicle following behavior. We will identify the variables to represent visually and then organize the information in Python.

Tasks and Completion Plan

To achieve the main goal of organizing and creating charts that show information from the NHTS and NGSIM datasets there are multiple steps that need to be taken.

The first task is to analyze household vehicle availability using the NHTS dataset. This requires us to look at the vehicle count variable which shows the number of vehicles for each household. Using the client data, we can group the observations based on the vehicle count and then find statistical information like frequency of one, two, or multi vehicle households. This information will then be put into a bar chart using seaborn and matplotlib inside of Python.

For the next task we will analyze national travel time patterns by looking at the household size column. This column in combination with the previous graph can tell us a lot about who is traveling and we can identify if there are trends based on these variables. This will be made by taking the cleaned dataset and then using Python we will compute the distribution of household sizes for the recorded results. We can then use that data to make a histogram that shows the frequency and spread of household sizes. This relates to travel behavior by allowing us to determine whether people might be traveling in groups of lower or higher amounts of people.

Another task that will be completed is to compare vehicle age with different transportation modes. To do this, we will use these columns that show the vehicle type and age of the vehicle from the survey. Using the grouped dataset, we will generate boxplots that shows the distribution of vehicle ages for each type of make category. This allows us to see the varying ages for each travel mode and if there is a correlation between modes of transportation and age that could be related to other trends.

The next task uses the NGSIM dataset to create a time series plot of the velocity variable. To complete this task, we will filter the data by vehicle ID and then order it by the time it was taken. With this data we can generate a plot that shows how the vehicle’s acceleration changes over time so that the stop and go patterns, speed fluctuations, and other points of interest can be analyzed.

We then need to create another time series plot but this time the position will be measured. The trajectory data for a vehicle will show how position changes over time throughout the observation period. This time series will let us determine if any events occurred that might affect the gap distance for the cars. We will use Python to calculate the necessary values for the visual output.

Finally, we need to complete a simulation study using the Intelligent Driver Model (IDM). To do this we will create a function in Python that computes the IDM equations based on user inputs such as desired speed, spacing, and driver reaction. With these inputs we can generate simulated vehicle trajectories and compare them to patterns from the NGSIM dataset. This simulation will provide a visual demonstration of how vehicle following behavior can be affected by different conditions.

Deliverables

There are multiple deliverables that will be given to the client in a timely manner and completed to satisfaction. All deliverables will be sent to the client by Tuesday March 31st at 5 pm. All deliverables are listed below:

- Scope of Work

- Python .ipynb code file

- Annotated Code File

- GitHub Repository

- Gantt Chart

- Timesheet

- Bar Chart, Histogram, Boxplot, and Time Series Plots

- Completed IDM Simulation

- Project Report